AI Resume Screening System

Project Planning and Dataset Scoping

A Python-Based Resume Screening & Candidate Ranking System

Week 1 Task

Virtual Data Science Apprentice – Python Specialist Intern

# 1. Introduction

Recruiters routinely receive hundreds of resumes for a single opening, and manually screening every application against a job description is slow, inconsistent, and prone to unconscious bias. This project proposes the AI Resume Screening System, a Python-based application that automatically parses resumes, extracts relevant skills and experience, compares them against a target job description, and produces a ranked shortlist of candidates with an explainable match score. This document lays out the objectives, scope, dataset strategy, and high-level workflow that will guide the four-week internship.

# 2. Project Objectives

- Build an end-to-end pipeline that ingests resumes (PDF/DOCX/text) and a job description, and outputs a ranked candidate list.

- Extract structured information from unstructured resume text: skills, years of experience, education, and job titles.

- Quantify the similarity between a resume and a job description using both classical NLP (TF-IDF, cosine similarity) and, if time allows, embedding-based methods.

- Present results through a simple, explainable scoring mechanism rather than a black box, so recruiters can see why a candidate was ranked highly.

- Document the process thoroughly so the project can be reproduced, extended, or audited for fairness.

# 3. Project Scope

In scope for this four-week engagement:

- Working with publicly available resume and job-posting datasets (no real candidate PII will be used).

- Text extraction, cleaning, and feature engineering for resumes and job descriptions.

- Exploratory data analysis of skill distributions, job categories, and text characteristics.

- Training and evaluating baseline classical ML models that classify resumes into job categories and score resume-to-job relevance.

- Producing planning documents, EDA notebooks/scripts, and an evaluation report at each milestone.

Out of scope for this engagement (noted as future work):

- Production deployment, authentication, or integration with a live Applicant Tracking System (ATS).

- Large-scale fine-tuning of transformer language models (a lightweight embedding approach may be explored as a stretch goal only).

- Bias auditing beyond basic sanity checks on protected-attribute proxies such as gendered names or graduation year.

# 4. Anticipated Challenges

- Resume formats are highly inconsistent (tables, columns, varied section headers), which complicates automated text extraction.

- Skill terminology is not standardized (e.g., 'JS' vs 'JavaScript'), requiring a normalization/synonym strategy.

- Public resume datasets are relatively small and may not generalize well; class imbalance across job categories is expected.

- Avoiding proxy discrimination (e.g., inferring gender or age from resume content) requires deliberate feature selection.

# 5. Candidate Public Datasets

Two complementary public datasets will anchor the project:

## 5.1 Resume Dataset (Kaggle) – "Resume Dataset" by Snehaan Bhawal

- Contains ~2,400+ resumes labeled with a job category (e.g., Data Science, HR, Java Developer, Sales), provided as both raw text and an ID linking to a PDF.

- Rationale: gives a labeled category per resume, which is essential for supervised classification and for evaluating category-level EDA.

## 5.2 Job Description Dataset – "LinkedIn Job Postings" (Kaggle, Arsh Koneru / others)

- Contains real-world job postings with title, description, required skills, and seniority level.

- Rationale: provides realistic job description text to match resumes against, enabling the resume-to-job similarity scoring component.

## 5.3 Selection Rationale

Both datasets are public, free to use for educational projects, and available as downloadable CSV/text, which keeps the project fully reproducible without needing to scrape or store real candidate data. Using a labeled resume dataset also allows the later machine-learning task (Week 4) to be framed as a supervised classification problem with a clear ground truth, in addition to the unsupervised similarity-scoring use case.

# 6. High-Level Workflow

The end-to-end analytical process follows five stages, shown below and detailed in the following weeks' documentation:

| Data Acquisition | → | Cleaning & Preprocessing | → | Feature Engineering | → | EDA & Modeling | → | Scoring & Reporting |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

- Data Acquisition: download and load the resume and job-posting datasets; verify schema and row counts.

- Cleaning & Preprocessing: strip formatting artifacts, normalize whitespace/casing, remove boilerplate, handle missing fields (Week 2).

- Feature Engineering: tokenize text, build TF-IDF vectors, extract structured entities (skills, years of experience) using rule-based and regex methods.

- EDA & Modeling: visualize skill and category distributions (Week 3), then train classification/similarity models (Week 4).

- Scoring & Reporting: combine model outputs into a single explainable match score and a ranked candidate table.

# 7. Methodology & Tools

| Language | Python 3.10+ |
| --- | --- |
| Data handling | pandas, numpy |
| Text/NLP | re, nltk / spaCy, scikit-learn (TfidfVectorizer) |
| Visualization | matplotlib, seaborn, wordcloud |
| Modeling | scikit-learn (Logistic Regression, Random Forest, SVM) |
| Similarity scoring | cosine_similarity (scikit-learn), optional sentence-embeddings |
| Environment | Jupyter Notebook / VS Code, virtualenv |
| Version control | Git and GitHub for code and notebooks |

# 8. Validation Checkpoints

- End of Week 1: proposal approved, datasets downloaded and schema-verified.

- End of Week 2: clean, deduplicated dataset with a documented transformation log.

- End of Week 3: EDA report with at least six visualizations and written insights.

- End of Week 4: trained model(s) with an evaluation report and a demonstration of ranked output for a sample job description.

# 9. Conclusion

This plan establishes a realistic, fully reproducible scope for building an AI Resume Screening System using only public data and standard Python data-science tooling. The remaining three weeks will execute this plan in sequence: cleaning and transforming the data, exploring it visually, and finally selecting and evaluating machine-learning models that power the resume-ranking capability.